## Slide 1: CalSafe
Capstone Project by Henry Dinh, Kyle O’Kelley, Sohrab Bahari
https://github.com/Cloudymizu/calsafe
https://docs.google.com/document/d/1896Gf45tXzr1Rcto8DcmjLDHqkc2dWb_qhqDmag8bJ8/edit?usp=sharing

## Slide 2: Introduction to CalSafe
CalSafe is a web application that is designed as a way to increase awareness about traffic safety
  Has a database populated with all accident data in SoCal from 2018 to 2023
Query results show all accidents according to selected county, date, and filter settings
  Map is populated with data points according to query results.
  The statistics page will show basic and advanced statistics for the data based on query.
Machine learning will be implemented to predict future accident trends.
What the Application might look like

## Slide 3: Team Member Roles
Kyle O’Kelley
  Frontend Development
Henry Dinh
  Backend Development
  Flex Frontend Development (When needed)
Sohrab Bahari
  Backend Development

## Slide 4: Implementation Details
Front-End
  Next.JS (based on React)
  Leaflet.JS
  Written Primarily In
    TypeScript
    JavaScript
    CSS
Back-End
  Django
  PostgreSQL with PostGIS
  NumPy
  TensorFlow
  Written Entirely In Python

## Slide 5: Project Work
Temporary Query Page and Results

## Slide 6: Project Work
Query result and temp map yet to be populated

## Slide 7: Summary of Tasks Finished
Database Setup
Database Population
Data Cleaning
Backend Setup
Frontend Setup
Map Setup
Query Setup
API

## Slide 8: Remaining Tasks to Finish
Link Query Results to Map
  Make every point on the map display crash information
  Implement more advanced filtering
  Planned to be finished by end of this month
Clean, Tidy, Informative Web Page design
  Make the website look presentable and easy to use
  Planned to be finished by end of this month
Statistics Page
  Display general statistics according to query dates, location, additional filters.
  Composed of Graphs and basic statistical analysis and trends
  Basic page planned to be finished by end of month, all features by end of November
AI Prediction (November-December)
  Use machine learning for future trend prediction
  Development to begin start of November, planned completion by December

## Slide 9: Thank You!